VERSION 1

Planning:

The time expected and the actual time that it took to finish all the tasks corresponding to the first version of the game Word Search Puzzle

Task	Specific task	Responsible	Expected time	Actual time
Requirements	Engineers document	Patricia	1 hour	2 hours
	User guide	Patricia	1 hour	2 hours
Design	Functional decomposition independent graph	Oscar	2 hours	7 hours
	Flow chart user	Patricia	1 hour	2 hours
Implementation	Clue methods	Oscar - Patricia	10 hours	18 hours
	Dictionary methods	Oscar
	Board methods	Oscar - Patricia
	PracticeMode methods	Oscar - Patricia
	Instructions methods	Patricia
	Integration	Oscar - Patricia
Testing	Validation tests	Oscar - Patricia	2 hours	2 hours
	Fixing bugs	Oscar	2 hours	3 hours
Documentation	HTML generation	Patricia	2 hours	3 hours
	Text file generation	Patricia
	Code export to pdf	Patricia
	Include comments while programming	Oscar - Patricia
	Report	Oscar - Patricia	3 hours	4 hours
Total			24 hours	43 hours