VERSION 1

Planning:

The time expected and the actual time that it took to finish all the tasks corresponding to the first version of the game Word Search Puzzle

Task	Specific task	Responsible	Expected time	Actual time
Requirements	Engineers document	Patricia	1 hour	1.5 hour
	User guide	Patricia	1 hour	1.5 hour
Design	Functional decomposition independent graph	Oscar	2 hours	5 hours
	Flow chart user	Patricia	1 hour	2 hours
Implementation		Oscar	5 hours	9 hours
		Patricia	5 hours	9 hours
Test	Validation tests	Oscar - Patricia	2 hours
Total			25 hours